PRODUCT REQUIREMENTS DOCUMENT

Rotary Bangalore JP Nagar

Website Refresh & 2026-27 Content Migration

Main website: rotaryjpnagar.org

Join Rotary experience: join.rotaryjpnagar.org

|  | 2026-27 BRAND CONTEXT Use Rotary International’s official 2026-27 presidential message, “Create Lasting Impact,” as supporting campaign messaging. The site must remain recognizably Rotary Bangalore JP Nagar first, rather than becoming a one-year campaign microsite. |
| --- | --- |

Prepared for

Rotary Bangalore JP Nagar • Public Image & Web Team

Rotary Year 2026-27

Version 1.1 • 5 September 2026 • Search, GEO & AISO expansion

# Document Map

| 1 | Executive Summary |
| --- | --- |
| 2 | Product Goals & Success Criteria |
| 3 | Current-State Audit |
| 4 | Brand & Editorial Direction |
| 5 | Target Information Architecture |
| 6 | Main Website Requirements |
| 7 | Join Rotary Requirements |
| 8 | RY 2026-27 Leadership & Content Requirements |
| 9 | Technical Architecture & Data Model |
| 10 | Search & AI Discovery (SEO + GEO/AISO), Accessibility, Analytics & Performance |
| 11 | Implementation Plan & Acceptance Criteria |
| 12 | Content Confirmations & Risks |
| Appendix A | Developer Change Map |
| Appendix B | Sources Reviewed |

|  | READING NOTE This PRD is intentionally implementation-ready: it combines product requirements, content migration rules, design direction, code-level findings, and acceptance criteria for both repositories. It does not authorize changes to production by itself. |
| --- | --- |

# 1. Executive Summary

Rotary Bangalore JP Nagar needs a 2026-27 digital refresh that does more than replace names and photographs. The current public site contains several visual and editorial patterns that make it feel template-driven or AI-generated: generic “We are …” hero messages, heavy gradients and blur effects, oversized carousel treatment, repetitive rounded-card layouts, stock-style imagery, and broad claims that are not consistently backed by club data.

The codebase also carries annual-year debt. Team and project content is named or hard-coded for 2025-26, while the Rotary Showcase integration filters from July 2025 onward instead of using the active Rotary-year date range. The Join Rotary repository is a separate legacy Bootstrap/jQuery site with duplicated assets, old template remnants, a broken social-sharing image placeholder, and its own copy inconsistencies.

The recommended end state is a single coherent Rotary Bangalore JP Nagar digital system: the main site remains the canonical source for club identity, leadership, projects and impact; the Join Rotary experience becomes a focused membership conversion journey that shares the same visual system, content source and yearly configuration. The preferred long-term architecture is to consolidate Join Rotary into the main Next.js application as /join while preserving join.rotaryjpnagar.org through a redirect or rewrite.

|  | PRIMARY OUTCOME A human, editorial, people-first Rotary website that is easy to update each July, uses real club photography and specific club stories, presents the 2026-27 Board correctly, and turns membership interest into a clear next step. |
| --- | --- |

# 2. Product Goals & Success Criteria

## 2.1 Goals

Refresh all public-facing content for Rotary Year 2026-27, including leadership, annual messaging, metadata and project-year logic.

Remove visual patterns that read as generic AI/template design and replace them with a restrained, editorial Rotary identity built around real people and real projects.

Make the 2026-27 Board a first-class part of the site using the supplied member photographs, not a text-only table.

Keep Rotary Showcase as the operational source for project data while improving year boundaries, categorization, featured-project curation and failure handling.

Make the Join Rotary experience conversion-focused, mobile-first, accessible and measurable.

Create a maintainable annual-content structure so the website can roll from 2026-27 to 2027-28 by updating configuration/content instead of rewriting components.

Improve technical hygiene, performance, organic search visibility, Generative Engine Optimization (GEO), AI Search Optimization (AISO), accessibility and repository maintainability across both codebases.

Build rotaryjpnagar.org into a credible Rotary authority and discovery hub so the club can surface across a broad family of Rotary-related searches and AI answers, not only club-name or JP Nagar queries.

## 2.2 Non-goals

Building a full member portal, CRM or dues-payment platform.

Replacing Rotary International systems such as My Rotary or Rotary Showcase.

Inventing new club statistics, project outcomes or historical claims that are not backed by approved club sources.

Redesigning the official Rotary identity or creating unofficial variants of the 2026-27 presidential-message artwork.

Changing production DNS, hosting, forms or analytics providers without an implementation decision by the club.

## 2.3 Success metrics

| Area | Target | How it is checked |
| --- | --- | --- |
| Content freshness | No 2025-26 labels on current-year pages | Automated/content QA before release |
| Board accuracy | All approved 2026-27 office-bearers visible with correct role and image | Roster-to-site comparison |
| Performance | Lighthouse Performance ≥ 90 on representative mobile pages; LCP target < 2.5 s; CLS < 0.1 | Lighthouse + field analytics |
| Accessibility | WCAG 2.2 AA for core flows | Automated scan + keyboard/manual QA |
| Technical search foundation | Valid titles, canonicals, OG image, sitemap, crawl controls and accurate structured data | Search Console + Bing Webmaster Tools + structured-data validation |
| Membership conversion | Track Join CTA → form start → form success | Analytics events/funnel |
| Annual maintainability | Next-year rollover requires configuration/content updates, not component rewrites | Developer acceptance test |
| Organic Rotary visibility | Grow top-3/top-10 coverage and share of voice across the approved Rotary query set, not only the club name | Google Search Console + rank/share-of-voice tracker |
| AI / GEO visibility | Increasing cited/visible pages across Google generative AI, Bing/Copilot and identifiable AI referral sources | Google Generative AI report + Bing AI Performance + analytics |
| Authority content | Launch and maintain the agreed Explore Rotary topic clusters with original club context, sources and review dates | Quarterly content audit |

Search ambition: rotaryjpnagar.org should become one of the most discoverable and cite-worthy Rotary club websites for Bengaluru and District 3191 context, while also earning visibility on broader Rotary informational queries where the club can contribute original, credible value.

# 3. Current-State Audit

## 3.1 MainWebsite repository

Current stack: Next.js 16.1.6, React 19.2.3, TypeScript 5 and Tailwind CSS 4. The application already has a reasonable route/component split for Home, About, Team and Projects, so a ground-up technology rewrite is not required.

| Finding | Requirement response |
| --- | --- |
| Annual data is hard-coded | The team data file is team-2025-26.csv; Team and Projects metadata/headings explicitly mention 2025-26. |
| Project-year filter is not Rotary-year aware | The Showcase fetch currently returns any project from July 2025 onward. For 2026-27, the required window is 1 July 2026 through 30 June 2027. |
| Hero is template-heavy | An 80vh autoplay carousel uses “We are Rotary / We are Change / We are Community”, gradient overlays, large centered text and stock/generic imagery. |
| Team experience underuses real leadership assets | The Board is primarily a Position/Name table; the page hero is a single group image with generic leadership copy. |
| About copy includes unsupported or weakly sourced claims | “50K+ lives impacted” and similar counters should not ship unless the club can document the calculation. |
| Visual language is over-processed | Gradient bars, blur/glass, ambient glow, pill navigation, scale-on-hover and large drop-shadow treatments appear repeatedly. |
| Repository hygiene needs cleanup | node_modules is present in the repository, and public/images contains duplicate, stock and very large assets that should be removed or optimized. |
| Font strategy is inconsistent | Metropolis is bundled, while the app layout also loads Inter from Google Fonts. The redesign should use one approved typography strategy. |

## 3.2 Join Rotary repository

Legacy static Bootstrap/jQuery implementation with a large hand-authored index.html and OurProjects.html.

Duplicates logos, fonts, images and other assets already present in MainWebsite, creating two maintenance surfaces for the same brand.

Contains committed node_modules and old commented template blocks, including placeholder news content and future dates.

Open Graph and Twitter image metadata still point to path/to/your/image.jpg.

Hard-coded “key projects” can become stale and duplicate the main site’s project content.

Membership form is a third-party EmbedSocial iframe/script; its privacy, validation, failure behavior and analytics funnel are not controlled by the site.

Historical copy says Rotary Bangalore JP Nagar was founded on 4 January 1997, while the main site says 4 January 1989. The public record reviewed supports the 1989 era; final charter wording should still be club-verified.

## 3.3 What “less AI-ish” means for this project

Remove generic mission-language where a concrete club fact, project, person or photograph can communicate the same point.

Use one strong image rather than rotating hero slides. No autoplay hero carousel.

Reduce decorative gradients, glow blobs, glassmorphism, floating cards and constant hover movement.

Use typography, spacing, editorial grids, captions and real photography to create hierarchy.

Write short, specific copy. Avoid phrases such as “driving force for change,” “together we can make a difference,” and other interchangeable NGO language unless tied to a real story.

Do not use stock “volunteer” photography where real Rotary JP Nagar photographs are available.

Keep annual campaign art as an accent or lockup, not as the entire design system.

# 4. Brand & Editorial Direction

## 4.1 Rotary 2026-27 context

Rotary International’s 2026-27 presidential message is “Create Lasting Impact.” Rotary’s Brand Center explicitly encourages clubs to demonstrate their impact through real project stories and provides official club/district logo-lockup templates for the annual message. The 2026-27 RI President is Olayinka Hakeem Babalola.

|  | BRAND RULE Use only official Rotary club logo lockups and official “Create Lasting Impact” assets or templates. Do not redraw, retype, stretch, recolor or combine the Rotary Mark of Excellence with unofficial campaign artwork. |
| --- | --- |

## 4.2 Design principles

| People first | Primary visual assets should be real photographs of members, beneficiaries, project teams, installations and club activity. |
| --- | --- |
| Editorial, not promotional-template | Use strong grids, clean type, neutral space and photo captions. Avoid a repeated “card for everything” pattern. |
| Rotary-recognizable | Rotary Azure and Gold remain the core identity. Annual campaign colors may support the system, but the club identity leads. |
| Specific over superlative | Prefer “Health screening for Rotary JP Nagar members, 30 June 2026” over generic “transforming lives through healthcare.” |
| Accessible by default | Contrast, type size, focus states, reduced motion and semantic structure are product requirements, not polish. |
| Mobile first | Every section must be designed at 360-430px first, then progressively enhanced for tablet/desktop. |

## 4.3 Proposed editorial voice

Voice: informed, warm, civic, precise and locally grounded. Copy should sound like a well-run Rotary club speaking to Bengaluru, not like a generic nonprofit landing page. Headlines can be concise and confident; body copy should state who did what, where, when and why it mattered.

Example homepage hero direction:

|  | SAMPLE, NOT FINAL COPY Rotary Bangalore JP Nagar Create Lasting Impact Professionals and community leaders working together across Bengaluru since 1989. CTAs: Explore our work • Meet the 2026-27 Board • Join a meeting |
| --- | --- |

# 5. Target Information Architecture

## 5.1 Recommended product relationship

|  | PREFERRED ARCHITECTURE Make MainWebsite the canonical application and implement the membership experience at /join. Keep join.rotaryjpnagar.org as a redirect/rewrite to that route. This removes duplicated code/assets and ensures yearly content is updated once. |
| --- | --- |

If the subdomain must remain a separately deployed repository for operational reasons, rebuild it with the same design tokens and shared content contract rather than continuing the independent Bootstrap template. The functional requirements below remain the same in either deployment model.

## 5.2 Main site navigation

Home

About

Leadership

Projects & Impact

Explore Rotary / Rotary Knowledge Hub

Updates / Stories (phase 2 if content cadence is ready)

Join Rotary

Contact

## 5.3 Content hierarchy

| Discover | Trust | Act |
| --- | --- | --- |
| Real hero + current year | About + history | Explore projects |
| Featured impact | 2026-27 leadership | Attend / join |
| Current projects | Evidence & Rotary context | Contact club |
| Social proof / stories | Clear governance & contact | Submit interest form |

# 6. Main Website Requirements

## 6.1 Home

| Section | Requirement |
| --- | --- |
| Hero | Replace HeroCarousel with a single hero. Use a current club photograph or a deliberately composed image. Include club name, concise current-year statement, subtle “Create Lasting Impact” treatment, and 1-2 CTAs. No autoplay. |
| Current-year introduction | A short 2026-27 note anchored by President Rtn. G M Ravi. Do not invent a presidential message; add a CMS/content field and publish only approved copy. |
| Impact highlights | Use 3-4 verified metrics or facts. If no approved numeric source exists, show qualitative impact themes instead of speculative counters. |
| Featured projects | Show 3-6 current Rotary-year projects from Showcase. Support a manual featured flag/override so public image can curate the homepage instead of showing arbitrary first results. |
| Areas of focus / service | Use official Rotary areas-of-focus iconography where appropriate. Map projects to normalized categories; do not infer category from vague text alone when structured data is available. |
| Leadership preview | President, Secretary and optionally President Elect with real portraits; CTA to full Leadership page. |
| Membership CTA | One high-clarity invitation: what happens after someone clicks, who membership is for, and a path to /join. |
| Footer/contact | Keep verified contact information and social links, but simplify gradients/glow. Add meeting information only once confirmed. |

## 6.2 About

Preserve verified club history and the correct charter/founding wording after internal confirmation. Current main-site date is 4 January 1989; Join site’s 1997 date must not remain unresolved.

Replace generic Mission/Vision cards with a concise club profile, history timeline, Rotary affiliation, meeting culture and what the club is known for.

Remove “50K+ lives impacted” unless methodology/source is approved. Avoid counters that animate from zero solely for visual effect.

Use archival club photography and captions where available; do not use the Rotary Mark itself as a substitute for storytelling imagery.

## 6.3 Leadership

Rename “Our Team” to “Leadership” or “Board 2026-27” in navigation and metadata.

Use the supplied Board Members Photos presentation as the primary image source for the 2026-27 roster.

Present members in meaningful sections: Core Office Bearers; Service Directors & Co-Directors; Chairs; Additional Directors.

Each member card: photo, approved display name, role, optional classification/profession or short bio if supplied. No fabricated bios.

President and Secretary should receive stronger hierarchy than the rest of the grid, but the page must remain respectful and balanced.

Photo handling: consistent crop/aspect ratio, neutral background treatment, no AI face alteration, no unnecessary retouching beyond exposure/crop/size optimization.

Names and titles must come from approved structured data, not hard-coded JSX.

## 6.4 Projects & Impact

Use a rotary-year parameter/window (2026-07-01 to 2027-06-30) rather than “July 2025 onward.”

Retain automatic synchronization from Rotary Showcase, with timeout/error handling and a user-friendly fallback if the service is unavailable.

Allow curated featured projects through a local content configuration keyed by Showcase project ID/slug.

Display date, service category, short verified summary and one strong image. Show quantified impact only when present and credible.

Fix mixed capitalization and raw text formatting where possible without altering underlying project facts. Public-facing presentation can normalize whitespace, punctuation and title casing while preserving data meaning.

Archive by Rotary Year so 2025-26 remains discoverable without contaminating the current-year page.

## 6.5 Contact and social

Existing public contact data in the current site should be carried forward only after 2026-27 verification: +91 9035051122, rotarybangalorejpnagardist3191@gmail.com, and the Vajrahalli / Kanakapura Road address. Current Facebook, Instagram and YouTube links should likewise be validated before launch.

## 6.6 Rotary Knowledge & Discovery Hub

Create an evergreen “Explore Rotary” hub that explains Rotary through the perspective and lived experience of Rotary Bangalore JP Nagar. The hub must add local, first-hand value rather than copy or paraphrase rotary.org.

Build topic pages around real user intent: What is Rotary?; How to join Rotary in Bengaluru; Rotary membership and meeting culture; Rotary District 3191; Rotary Foundation/TRF; PolioPlus; Rotary Areas of Focus; Rotary vs Rotaract vs Interact; Rotary fellowships and networking; Rotary service projects in Bengaluru; Rotary events in Bengaluru; corporate/CSR partnerships with Rotary; volunteering with Rotary; and club/project stories that demonstrate these topics in practice.

Use one strong canonical URL per primary topic rather than creating hundreds of near-duplicate keyword pages. Each page should be complete enough to stand alone for a human reader and for an AI system retrieving a supporting source.

Every evergreen explainer should include: a concise answer/definition, local Bangalore context, original club examples, links to relevant projects, an approved author/reviewer, reviewed/updated date, and authoritative source links where factual Rotary-wide claims are made.

Create a connected entity graph through internal linking: people ↔ roles ↔ projects ↔ service areas ↔ events ↔ Rotary terms ↔ membership. The goal is for crawlers and AI retrieval systems to understand Rotary Bangalore JP Nagar as a real organization with sustained activity and expertise.

Publish current, original media around Rotary activity: event recaps, project case studies, photo stories, short videos/transcripts, member perspectives and impact data. This first-hand material is more valuable for search and AI citation than generic “what is Rotary” copy alone.

The club must never present itself as Rotary International, RI District 3191, or an official directory for all Rotary clubs. Pages about broader Rotary topics must clearly identify Rotary Bangalore JP Nagar as the publisher and link to the appropriate official Rotary/District source where applicable.

# 7. Join Rotary Requirements

## 7.1 Product purpose

The Join Rotary page should answer one question: “What would it actually be like to join Rotary Bangalore JP Nagar, and what should I do next?” It should not duplicate the entire About and Projects sections from the main site.

## 7.2 Recommended page flow

| 1. Invitation | One clear headline, current club photo, short description and “Register interest” CTA. |
| --- | --- |
| 2. What membership looks like | Meetings, service, fellowship, professional exchange and expected participation - specific to the club, not a generic global Rotary list. |
| 3. See the club in action | Three curated examples of recent service/fellowship with links back to the main site. |
| 4. Who can join / expectations | Plain-language eligibility and expectations. Confirm dues/attendance wording before publishing any hard requirement. |
| 5. How it works | Interest form → acknowledgement → club contact → invitation/conversation → next club-defined steps. |
| 6. Form | Short, accessible form with clear consent/privacy copy, validation, error states and success confirmation. |
| 7. Alternative contact | WhatsApp/email link if a visitor prefers to speak to someone before submitting. |

## 7.3 Form requirements

Minimum recommended fields: full name, mobile number, email, age/age-band if club policy requires it, profession/area of work, locality, “Why are you interested?”, preferred contact method, consent checkbox.

Do not request sensitive personal data unless there is a documented membership need and a privacy basis.

Validate client and server side; prevent spam; show explicit success and failure states.

Track form_start, form_submit_success and form_submit_error events without sending personal field values into analytics.

If EmbedSocial is retained temporarily, document ownership, privacy policy, data destination, fallback behavior and event tracking. Preferred long-term approach is a club-controlled form endpoint or approved form platform with the same UX.

## 7.4 Join repository migration

|  | P0 TECHNICAL DECISION Preferred: deprecate the current static joinrotary implementation after /join reaches parity, then redirect the subdomain. If the repository must remain active, rebuild it rather than incrementally styling the existing 44KB HTML template. |
| --- | --- |

Remove node_modules from Git history/current tree and enforce .gitignore.

Remove obsolete commented template sections, unused Bootstrap/jQuery scripts and duplicated stock assets.

Fix Open Graph/Twitter image placeholders and add canonical URL.

Remove hard-coded duplicate project cards; source them from the canonical content/project API.

Fix the 1989/1997 history inconsistency after club confirmation.

# 8. RY 2026-27 Leadership & Content Requirements

Source of truth for this PRD: “Board Members Photos” presentation supplied for Rotary Bangalore JP Nagar 2026-27. The role labels below preserve the supplied content as closely as possible. Items marked for editorial confirmation should be normalized only after the club approves the wording.

| Group | Role | Member |
| --- | --- | --- |
| Core Office Bearers | President | Rtn. G M Ravi |
| Core Office Bearers | IPP | Rtn. Rajesh Kumar K |
| Core Office Bearers | President Elect & Director Club Service | Rtn. Srinivasan K |
| Core Office Bearers | Vice President | Rtn. Ramachandraiah R |
| Core Office Bearers | Club Secretary | Rtn. Veerabasanagouda |
| Core Office Bearers | Joint Secretary | Rtn. Gajendra K |
| Core Office Bearers | Treasurer | Rtn. Rajesh K |
| Core Office Bearers | Sergeant at Arms | Rtn. Allama Prabhu |
| Club Leadership | Club Trainer | PP Rtn. Amar Chetan Y S |
| Club Leadership | Club Mentor | PP Rtn. Umesh S Chikmath |
| Service Directors & Chairs | Director, Vocational Service | Rtn. Srinivas Murthy |
| Service Directors & Chairs | Co-Director, Vocational Service | Rtn. Prabha Rao |
| Service Directors & Chairs | Director, Community Service | Rtn. Niranjan Umapathy |
| Service Directors & Chairs | Co-Director, Community Service* | Rtn. Jesintha |
| Service Directors & Chairs | Director, International Service | Rtn. Pitambari G |
| Service Directors & Chairs | Director, Youth Service | Rtn. Abhilash Ganachari |
| Service Directors & Chairs | Director, Public Image | Rtr. & Rtn. Samarth V |
| Service Directors & Chairs | Director, Pulse Polio* | Rtn. Sheshadri K |
| Service Directors & Chairs | Bulletin Editor* | Rtn. Giridhar Sharma |
| Service Directors & Chairs | Chair, Membership Development | Rtn. Ravi Shankar |
| Service Directors & Chairs | Chair, CSR | PP Rtn. Kumaraswamy H R |
| Service Directors & Chairs | Chair, TRF | PP Rtn. Srinivas Rao T S |
| Service Directors & Chairs | Chair, Women Empowerment | Rtn. Smitha |
| Service Directors & Chairs | Chair, Diversity, Equity & Inclusion | Rtn. Mohan Rao |
| Additional Directors | Additional Director, Club Service | PP Rtn. Ravi Kumar A S |
| Additional Directors | Additional Director, Vocational Service | PP Rtn. Devaraj C D |
| Additional Directors | Additional Director, Community Service | PP Rtn. Marulasiddaiah |
| Additional Directors | Additional Director, International Service | PP Rtn. Bindu Madhav |
| Additional Directors | Additional Director, Youth Service | PP Rtn. Deepak Loomba |
| Additional Directors | Additional Director, Public Image | PP Rtn. Basavaraj Gadag |
| Additional Directors | Additional Director, Permanent Project | PP Rtn. Sumanth Kumar |
| Additional Directors | Additional Director, Happy School & CSR Projects | PP Rtn. Suresh Robert |
| Additional Directors | Additional Director, Board Meeting Mentor | PP Rtn. Basavaraj Haldal |
| Additional Directors | Additional Director, Membership Development | PP Rtn. Rajesh Sheethkal |
| Additional Directors | Additional Director, New Projects | PP Rtn. Annaiah |

*Editorial confirmation required. The source deck contains “Co Director Community Director,” “Puls Polio,” and “Director Bulletin Editor.” The PRD uses likely public-facing normalizations above, but the club should approve the final role wording before publication.

## 8.1 Board image asset specification

Extract each member photograph from the supplied PPTX at the best available native resolution.

Create a consistent asset naming scheme such as /images/board/2026-27/gm-ravi.webp.

Generate responsive WebP/AVIF derivatives where supported; keep an archival source separately if required.

Recommended public card crop: 4:5 portrait; do not alter faces. Use consistent focal positioning and compression.

Every image requires meaningful alt text, e.g. “Rtn. G M Ravi, President, Rotary Bangalore JP Nagar 2026-27.”

Do not expose the original PPTX or large source image files through the public web bundle.

# 9. Technical Architecture & Data Model

## 9.1 Recommended structure

|  | ARCHITECTURE PRINCIPLE The active Rotary year should be a configuration value consumed by metadata, leadership data, project filters, homepage labels and archives. No page component should contain literal “2026-27” unless it is rendering configured content. |
| --- | --- |

Suggested structure (illustrative):

src/config/rotary-year.ts
src/content/2026-27/club.json
src/content/2026-27/leadership.json
src/content/2026-27/featured-projects.json
src/content/shared/contact.json
src/components/leadership/*
src/components/home/*
src/app/join/page.tsx

## 9.2 Rotary-year configuration

currentRotaryYear: "2026-27"

startDate: 2026-07-01

endDate: 2027-06-30

presidentialMessage: "Create Lasting Impact"

riPresident: "Olayinka Hakeem Babalola" (optional display; source should be annually reviewed)

previousYear and nextYear archive pointers as available.

## 9.3 Leadership data contract

Minimum fields: id, displayName, prefix/honorific, role, roleGroup, sortOrder, rotaryYear, image, imageAlt. Optional fields: shortBio, classification, profession, LinkedIn, email. Do not require personal social/contact fields for every member.

## 9.4 Project integration

Keep the server-side Rotary Showcase fetch and hourly cache, but derive the date filter from rotary-year configuration.

Fail safely: timeout, non-200, unexpected response, missing image and malformed date must not break the page.

Use a typed response mapper and minimize any use of any. Add unit tests for date-window boundaries and status/category mapping.

If the API requires a real subscription key, move it to environment configuration. Never commit secrets. The current literal ROTARY_API_KEY appears to be a placeholder and should remain non-secret unless replaced securely.

Support manual curation via project IDs instead of copying project text into the website.

## 9.5 Repository hygiene

Remove node_modules from both repositories and verify .gitignore.

Purge unused template/stock assets from the active tree; use Git history cleanup only if repository size or policy warrants it.

Normalize file names (avoid WhatsApp Image … and spaces in new public assets).

Add lint/format/build checks to CI. Recommended: npm ci, lint, typecheck, test, next build.

Create a staging/preview deployment for Public Image approval before merge to production.

# 10. Search & AI Discovery (SEO + GEO/AISO), Accessibility, Analytics & Performance

## 10.1 Search visibility strategy (SEO + GEO/AISO)

Generate page-specific title/description from content; remove year-stale metadata.

Add canonical URLs and real Open Graph/Twitter images. The Join site placeholder path/to/your/image.jpg must be removed.

Generate sitemap and robots from the application rather than maintaining stale static files where possible.

Add structured data for the club/organization, contact/location and events only when the underlying details are accurate.

Use descriptive heading hierarchy and project URLs/slugs. Ensure current and archived Rotary years are indexable without duplicate content.

Optimize for a defined Rotary query universe naturally: club/local discovery, Rotary education, membership, service, Foundation/TRF, PolioPlus, Rotaract/Interact, District 3191, events, volunteering, CSR/partnerships and project-impact queries. Do not keyword-stuff or create thin pages for every wording variant.

Treat “Rotary in Bangalore” as one high-value query within a much larger topic portfolio. The strategic objective is broad Rotary topical authority and visibility, not dependence on a single keyword.

North-star outcome: for relevant Rotary queries, rotaryjpnagar.org should increasingly appear among organic results and as a cited/supporting source in generative search experiences. No implementation can guarantee a permanent #1 ranking or AI citation; success is measured by sustained share-of-voice growth across the defined query set.

## 10.2 Rotary authority content architecture

The site should be designed as a topic authority network rather than a brochure. The following clusters define the initial search and AI-discovery content roadmap.

| Topic cluster | Example user intent | Required site response |
| --- | --- | --- |
| Rotary basics | What is Rotary? What does Rotary do? | Authoritative explainer + Rotary Bangalore JP Nagar examples + official source links. |
| Bengaluru / local Rotary | Rotary clubs in Bangalore, Rotary near me, Rotary in Bengaluru | Bengaluru-focused hub, verified club location/meeting/contact context, projects and official directory links. |
| Membership | How to join Rotary in Bangalore, Rotary membership benefits, Rotary membership cost | Membership guide with club-specific process; publish fees/requirements only when officially approved. |
| Rotary Foundation / TRF | What is TRF? Rotary Foundation donations, Annual Fund, grants | Plain-language guide, club participation/examples, links to official Rotary Foundation sources. |
| Service & impact | Rotary projects in Bangalore, health camps, education projects, environment projects | Project case studies with dates, locations, photos, beneficiaries/impact only when verified. |
| PolioPlus | Rotary polio work, polio campaign Bangalore | Evergreen PolioPlus explainer + local participation/event evidence + official source references. |
| Youth programs | Rotary vs Rotaract vs Interact, Interact clubs, Rotaract Bangalore | Comparison/explainer pages with verified relationships and links to relevant clubs/programs. |
| District & leadership | Rotary District 3191, Rotary leaders Bangalore | District-context explainer; club leadership profiles; never impersonate the District or RI. |
| Events & networking | Rotary events Bangalore, Rotary fellowship, networking events | Indexable current event pages + post-event recaps, photos, speakers, dates and outcomes. |
| CSR / partnerships | CSR partnership with Rotary Bangalore, corporate volunteering Bangalore | Partnership landing page with past collaboration evidence, process, contact and project opportunities. |
| Rotary terminology | PHF meaning, Paul Harris Fellow, Rotary avenues, areas of focus, club roles | Useful glossary/explainers with official references and locally relevant examples. |

## 10.3 Generative Engine / AI Search technical requirements

Google: keep all target pages indexable and snippet-eligible; do not block Googlebot. Google’s generative AI surfaces use the core Search index and do not require a special “GEO schema” or AI-only markup.

OpenAI / ChatGPT Search: explicitly allow OAI-SearchBot in robots.txt and ensure CDN/WAF/bot protection does not block OpenAI’s published search crawler traffic. Track ChatGPT referrals (including utm_source=chatgpt.com where present).

Bing / Microsoft Copilot: verify the domain in Bing Webmaster Tools, submit the canonical sitemap, implement IndexNow for new/updated public pages, and monitor AI Performance citations/grounding queries. Do not apply NOCACHE/NOARCHIVE to content intended for rich Copilot grounding unless there is a specific privacy/content-control reason.

Render important answer content server-side/static in the Next.js output. Do not hide key facts behind client-only interactions, carousels, accordions that are never present in initial HTML, or iframe-only experiences.

Generate XML sitemap(s) with canonical URLs and accurate lastmod values. Maintain clean redirects, one preferred hostname, HTTPS, normalized trailing-slash policy and no duplicate year/content routes.

Add accurate JSON-LD where supported by visible page content: WebSite, Organization, WebPage, BreadcrumbList, Person, Event, Article/BlogPosting, ImageObject, VideoObject and ContactPoint as relevant. Structured data must describe visible truth; it is not a ranking hack.

Use descriptive image filenames, alt text, captions and surrounding text. For video, publish titles, descriptions and transcripts/captions so multimodal search systems can understand the content.

Do not invest P0 effort in speculative AI-only files or hacks such as mass-generated fan-out pages, keyword permutations, prompt-injection text or an llms.txt strategy presented as a ranking requirement. Google explicitly states that AI search does not require special AI text files or special schema.

## 10.4 Authority, trust & citation signals

Create original, non-commodity content from the club’s first-hand experience: project execution notes, lessons learned, impact numbers, member perspectives, event coverage, beneficiary/partner quotes where permission exists, and local Rotary context.

Every knowledge/article page should expose a clear publisher identity (“Rotary Bangalore JP Nagar”), author or reviewer where appropriate, published/updated date, and source references for Rotary-wide facts. Do not invent expertise or credentials.

Acquire real editorial links and mentions from legitimate Rotary ecosystem sources: Rotary District 3191, partner Rotary/Rotaract/Interact clubs, schools, NGOs, CSR partners, venues, speakers and project beneficiaries where appropriate. Avoid paid/spam link schemes.

Keep organization identity consistent across site, Google Business Profile (if maintained), social profiles, Rotary listings/directories and partner references: club name, address, phone, website and social handles.

Build internal topical pathways. Example: a Party in Pink/project page should link to the relevant Area of Focus, health-related Rotary explainer, partner organizations, event recap, gallery/video and Join Rotary path where contextually useful.

Use concise answer-first passages, comparison tables, timelines and factual summaries when they improve readability. These formats make pages easier for humans and retrieval systems to understand, but should not turn the site into repetitive FAQ sludge.

Where a broader Rotary topic is best answered by Rotary International, cite/link the official source and add the club’s local interpretation or example. The value proposition is verified local experience plus context, not pretending to replace rotary.org.

## 10.5 Search & AI visibility measurement

Create a tracked query set grouped by the content clusters above. Report Google organic impressions, clicks, average position and top-3/top-10 coverage by cluster rather than celebrating a single vanity keyword.

Use Google Search Console’s Generative AI performance reporting to monitor visibility in AI Overviews/AI Mode where available; compare cited/visible pages with the content roadmap.

Use Bing Webmaster Tools AI Performance to monitor citations, cited pages and grounding queries across Copilot/Bing AI experiences.

Track referral traffic from ChatGPT, Copilot/Bing, Perplexity and other identifiable AI referrers in analytics; maintain a monthly AI referral + conversion view.

Quarterly Public Image review: which Rotary topics the site owns, which pages are being cited, which queries are rising, where official/partner backlinks are missing, which content is stale, and which new club activities create authoritative content opportunities.

Target direction: increasing qualified share of voice across Rotary-related topics in Bengaluru/RI District 3191 and increasing citations in AI search. A permanent #1 position for every Rotary query is not technically guaranteeable and must not be used as a contractual acceptance criterion.

## 10.6 Accessibility

WCAG 2.2 AA target for all core pages and the membership form.

Keyboard-operable navigation, visible focus styles and logical focus order.

No autoplay motion that cannot be paused. Respect prefers-reduced-motion.

Correct labels, error messages and status announcements on forms.

Meaningful alt text for leadership and project images; decorative assets receive empty alt.

Minimum contrast and readable type scale at 200% zoom and narrow mobile widths.

## 10.7 Analytics

Track page_view plus explicit events: project_open, leadership_view, join_cta_click, join_form_start, join_form_success, contact_whatsapp_click, contact_email_click.

Do not put names, emails, phone numbers or free-text form fields into analytics event properties.

Create a monthly Public Image dashboard covering organic search, tracked Rotary query clusters, Google generative-AI visibility, Bing AI citations/grounding queries, AI referral traffic, top content, project engagement, join funnel and outbound social/contact clicks.

## 10.8 Performance budgets

Mobile LCP target < 2.5 seconds on a normal 4G profile; CLS < 0.1; INP target < 200 ms where measurable.

No hero image larger than necessary; use responsive next/image sizes and modern formats.

Lazy-load below-the-fold media and the map; avoid loading third-party form/social scripts until needed.

Reduce JavaScript by removing carousel/jQuery/template dependencies that no longer provide product value.

# 11. Implementation Plan & Acceptance Criteria

## 11.1 Priority plan

| P0 - Current-year correctness | Create 2026-27 config/data; replace team roster; use Board photos; fix team/project metadata; fix Showcase year window; correct Join history discrepancy; fix OG placeholder; remove old annual labels. |
| --- | --- |
| P0 - Core redesign | Replace hero carousel; simplify nav/footer; rebuild Leadership page; make membership CTA clear; establish design tokens/typography. |
| P1 - Join conversion | Implement /join or rebuild subdomain; form states, consent, tracking and contact fallback. |
| P1 - Quality | A11y, image optimization, mobile QA, SEO structured data, analytics events, error handling and tests. |
| P1 - Cleanup | Remove node_modules, dead template code, unused/stock assets and duplicate content. |
| P2 - Content maturity | Rotary-year archives, updates/stories, newsletter archive, richer impact reporting and partner/sponsor content if the club can maintain it. |
| P1 - Search & AI authority | Launch Explore Rotary hub and priority topic clusters; implement crawl/IndexNow/OAI-SearchBot requirements, entity/structured-data helpers, internal linking, Search Console/Bing AI measurement and content-review workflow. |

## 11.2 Release acceptance criteria

☐ No visible 2025-26 current-year copy remains on Home, Leadership, Projects, Join, metadata, OG or structured data.

☐ All 35 supplied 2026-27 leadership entries are represented in the approved order/grouping, with correct image-to-name mapping.

☐ Public Image team validates all names, titles and photos against the source presentation.

☐ Projects page returns only the selected Rotary-year window by default, with previous-year archive access available or planned.

☐ Homepage works without a carousel and has no uncontrolled autoplay.

☐ No stock volunteer imagery is used where club-approved real photography is available.

☐ Join form can be completed using keyboard only; success/failure state is obvious and analytics events fire without PII.

☐ No broken social preview image, broken link, console error or missing image on core pages.

☐ Production build passes lint/typecheck/tests; staging has been reviewed on 360px mobile, tablet and desktop.

☐ Lighthouse/accessibility targets in Section 2 are met or documented exceptions are approved before launch.

☐ Rollback path and previous production deployment are retained until post-launch verification is complete.

☐ Explore Rotary / Rotary Knowledge Hub is live with the approved initial topic clusters and no thin keyword-variant pages.

☐ OAI-SearchBot, Googlebot and Bingbot are not unintentionally blocked by robots.txt, CDN or WAF; sitemap and canonical URLs validate.

☐ Bing Webmaster Tools is verified and IndexNow is implemented for content updates; Google Search Console is verified and generative-AI reporting is included in the Public Image dashboard where available.

☐ Organization/entity, Person, Event, Article and Breadcrumb structured data is used only where it matches visible content and validates.

☐ At least the first priority evergreen Rotary explainers include local club examples, authoritative source links, publisher/reviewer identity and reviewed/updated dates.

# 12. Content Confirmations & Risks

## 12.1 Confirm before publication

Exact official charter/founding date wording. Evidence reviewed points to 1989; the Join site’s 1997 copy should not be retained without proof.

President Rtn. G M Ravi’s approved 2026-27 welcome/message copy.

Current Secretary and contact person to receive membership enquiries.

Current meeting day, time and venue if this information will be public.

2026-27 membership eligibility, dues and attendance expectations before publishing hard requirements.

Whether “Co-Director, Community Service,” “Pulse Polio,” and “Bulletin Editor” are the approved role labels.

Whether “Rtr. & Rtn. Samarth V” should be expanded to the full public name used by the club.

Current phone, WhatsApp, email, address and social URLs.

Any approved impact numbers intended for homepage counters.

## 12.2 Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Stale annual content | Central current-year config + annual rollover checklist. |
| Showcase API changes/outage | Typed adapter, timeout, cache and graceful fallback. |
| Inconsistent names/titles | Single structured roster; Public Image sign-off before release. |
| Heavy photography hurts speed | Next Image, modern formats, dimensioned responsive assets and performance budgets. |
| Join form data/privacy risk | Minimize fields, document processor/storage, add consent, avoid PII in analytics. |
| Design drifts back into template style | Documented design principles + component review against the “less AI-ish” rules in Section 3.3. |

# Appendix A - Developer Change Map

## A.1 MainWebsite

| Current path | Required change |
| --- | --- |
| src/app/layout.tsx | Centralize site metadata, canonical/OG defaults, structured data and font strategy. Remove stale/generic annual language. |
| src/app/page.tsx | Compose the new single-hero, impact, featured-project, leadership and Join CTA sections. |
| src/components/home/HeroCarousel.tsx | Retire/replace with a static Hero component. Remove autoplay carousel dependency if unused elsewhere. |
| src/app/about/page.tsx | Rewrite generic card/counter content; retain only verified history and impact. |
| src/app/team/page.tsx | Rename/rebuild as Leadership; remove 2025-26 literal strings and generic hero treatment. |
| src/components/team/BoardList.tsx | Replace table-only UI with grouped photo grid/cards driven by structured data. |
| src/data/team-2025-26.csv | Migrate to year-scoped structured content and add 2026-27 roster/photo references. |
| src/app/projects/page.tsx | Render currentRotaryYear from config; add archive/year controls and better empty/error states. |
| src/lib/projects.server.ts | Derive date filter from active Rotary year; harden response typing/error handling; support curated featured IDs. |
| src/components/layout/Navbar.tsx | Simplify styling/motion; expose Join Rotary as a clear CTA; verify responsive behavior. |
| src/components/layout/Footer.tsx | Simplify dark/glow styling, verify contact data, lazy-load map and preserve public-maintainer credit if desired. |
| public/images/* | Remove unused/stock/duplicate assets; add optimized 2026-27 leadership and project imagery with consistent naming. |
| repository root | Remove committed node_modules; add/verify ignore rules and CI quality gates. |
| src/lib/seo/* | Centralize metadata, canonicals, JSON-LD/entity helpers, breadcrumbs, Article/Event/Person markup and social previews. |
| src/app/rotary/* or src/app/explore-rotary/* | Add canonical Rotary knowledge hub and topic pages. Server-render key answers, local context, source references, author/reviewer and last-reviewed metadata. |
| src/app/sitemap.ts + src/app/robots.ts | Generate crawl controls/sitemaps from the app; explicitly preserve Google/Bing indexing and OAI-SearchBot discovery; add accurate lastmod. |

## A.2 joinrotary

| Current path | Required change |
| --- | --- |
| index.html | Preferred: replace with /join route in MainWebsite. If retained, rebuild the page rather than reskinning the legacy template. |
| OurProjects.html | Remove duplicate project source; link to canonical Projects page or consume the same project data. |
| css/bootstrap.min.css / css/style.css | Retire with migration; use shared design system/Tailwind if moving to Next.js. |
| js/jquery.min.js and template scripts | Remove unless a demonstrated requirement remains. |
| Open Graph/Twitter tags | Replace placeholder social image and add canonical, year-safe metadata. |
| EmbedSocial form | Either document/measure the embed properly or migrate to a controlled form experience. |
| images/* / fonts/* | Deduplicate against canonical assets and retain only required optimized files. |
| node_modules | Remove from repository and enforce ignore rules. |

# Appendix B - Sources Reviewed

The PRD separates source-backed facts from recommendations. Recommendations are product/design decisions proposed for this refresh; the following materials were used to audit the existing implementation and current-year context.

| Rotary Bangalore JP Nagar - MainWebsite repository | https://github.com/rotaryjpnagar1/MainWebsite |
| --- | --- |
| Rotary Bangalore JP Nagar - joinrotary repository | https://github.com/rotaryjpnagar1/joinrotary |
| Live website | https://www.rotaryjpnagar.org |
| Rotary International Brand Center - 2026-27 RI Presidential Message | https://brandcenter.rotary.org/en-us/our-brand/brand-elements/voice-and-messaging/2026-27-ri-presidential-message |
| Rotary International - 2026-27 leadership | https://www.rotary.org/en/about-rotary/our-leaders/directors |
| Board Members Photos - Rotary Bangalore JP Nagar 2026-27 | User-supplied PPTX reviewed for names, roles and photographs |
| Google Search Central - Optimizing for generative AI features | https://developers.google.com/search/docs/fundamentals/ai-optimization-guide |
| Google Search Central - Generative AI performance reports | https://developers.google.com/search/blog/2026/06/gen-ai-performance-reports |
| Bing Webmaster Guidelines - Search, Copilot and grounding | https://www.bing.com/webmasters/help/webmaster-guidelines-30fba23a |
| Bing Webmaster Tools - AI Performance | https://www.bing.com/webmasters/help/ai-performance-9f8e7d6c |
| OpenAI - Publishers and Developers FAQ / OAI-SearchBot | https://help.openai.com/en/articles/12627856-publishers-and-developers-faq |

# Final Product Decision Summary

Keep and modernize the MainWebsite Next.js stack; do not rewrite it purely for design reasons.

Consolidate Join Rotary into the main application where feasible, while preserving the subdomain as the public entry point.

Make 2026-27 structured content and Rotary-year configuration the foundation of the refresh.

Use the supplied Board portraits and real project photography as the visual language.

Replace the current carousel/glow/template aesthetic with an editorial, restrained Rotary identity.

Use “Create Lasting Impact” through official Rotary assets and real impact storytelling, not as a decorative slogan pasted across every section.

Launch only after Public Image validates names, titles, history, contact details, meeting details and any published impact numbers.

|  | READY FOR DEVELOPMENT This document can be used directly as the product brief for implementation in Codex or by a development team. The developer should create a feature branch, implement P0 requirements first, deploy a preview, and obtain Public Image sign-off before production release. The release scope includes the Section 10 SEO + GEO/AISO authority strategy; metadata-only SEO is not sufficient. The Explore Rotary content architecture, AI-crawler eligibility, citation/authority signals and measurement requirements must be treated as product requirements. |
| --- | --- |